GARAGE SCHOLARS

Zero-Touch Applicant Screening & Evaluation System

Full SDLC Build Specification (10-Step Framework)

DISCOVER > DEFINE > DESIGN > BUILD > TEST > SHIP

Cost: $0 tools | ~$0.10-0.50/applicant API | Human: 17 min per finalist

| Step | Prompt Type | Phase | Status |
| --- | --- | --- | --- |
| 1 | Socratic / Exploratory | DISCOVER | COMPLETE - Discovery document |
| 2 | System / Meta | DISCOVER | COMPLETE - Active system prompt |
| 3 | Chain-of-Thought | DISCOVER | COMPLETE - Feasibility scored |
| 4 | Template / Structured | DEFINE | COMPLETE - SRS + Data Model |
| 5 | Decomposition | DESIGN | COMPLETE - Task breakdown |
| 6 | Instruction + Constraint | BUILD | NEXT - Build each piece |
| 7 | Few-Shot | BUILD | Teach patterns by example |
| 8 | Adversarial / Red Team | TEST | Attack our own work |
| 9 | Evaluation / Scoring | TEST | Score against requirements |
| 10 | Iterative / Refinement | SHIP + MAINTAIN | Improve and loop back |

# STEP 1: Socratic Discovery [COMPLETE]

Status: COMPLETE. Discovery output produced through iterative Socratic prompting. Below is the formalized discovery document.

## 1.0 Discovery Document

Problem Statement

Garage Scholars is receiving applicants from Indeed and Handshake for a garage transformation technician role. Founders Zach and Tyler need a system to evaluate talent that takes as little of their time as possible. Interviews must be over Zoom. The system must screen for both technical skills (basic handy work: shelves, cleaning, organizing) and psychological traits (reliability, conscientiousness, composure, coachability, internal locus of control) for workers who will be in customers' homes unsupervised.

Constraints Identified

Budget: $0 for tools/subscriptions. API costs (pennies per applicant) acceptable.

Stack: n8n (self-hosted), Google Sheets, Google Forms, Gmail, Zoom (free), Vercel (free), Cloudflare R2 (free), Claude/OpenAI API, Whisper, Cal.com (free), GitHub.

Notifications: All founder notifications via Gmail. No Slack, Discord, or extra platforms.

Human touchpoint: ONLY a 15-20 min Zoom + 2 min Google Form per finalist. Everything else automated.

Ownership: Own the system. Zero SaaS dependency. No vendor lock-in.

User Personas

Persona 1 - Applicant: Likely 18-30, found listing on Indeed or Handshake. May be a college student (Handshake) or experienced tradesperson (Indeed). Applying from mobile phone. Needs a simple, fast application experience. Will drop off if process is confusing or takes >10 min.

Persona 2 - Founder (Zach/Tyler): Running multiple businesses. Time is the scarcest resource. Needs to be hands-off until the final Zoom. Wants a dossier email before each interview that takes 30 seconds to read. Wants to know the system is filtering effectively without having to verify.

Success Metrics

Efficiency: < 20 min founder time per hire (Zoom + scoring form)

Quality: 80%+ of hires pass 30-day performance review

Speed: Application to decision in < 5 business days

Drop-off: < 30% candidate drop-off at video screen stage

Cost: $0 fixed cost. < $0.50 variable cost per applicant

# STEP 2: System / Meta Prompt [COMPLETE]

This is the active system prompt that configures AI as the right expert for the entire project. Stays active across all subsequent steps.

## 2.1 Active System Prompt

You are a senior hiring systems engineer and industrial-organizational

psychologist specializing in blue-collar screening automation for startups.

PROJECT: Garage Scholars Zero-Touch Hiring Pipeline

CLIENT: Garage Scholars (Denver garage transformation startup)

FOUNDERS: Zach Harmon (DPT, serial entrepreneur) and Tyler Sodia (PhD)

YOUR ROLE: Technical advisor for the full build. You own:

- Screening question design and psychometric validity

- AI scoring prompt engineering for application and video stages

- n8n workflow architecture

- Video recording app spec and build

- Interview script design with behavioral psychology basis

- Scoring rubric calibration

- Security and data handling for PII (applicant data)

CONSTRAINTS:

- $0 tool budget. Only free tiers and self-hosted.

- Stack: n8n, Google Sheets, Gmail, Vercel, Cloudflare R2, Claude API, Whisper

- All notifications via Gmail. No Slack/Discord.

- Only human touchpoint: 15-20 min Zoom + 2 min Google Form

- Must own everything. No vendor lock-in.

CODING STANDARDS (enforced in all build prompts):

- TypeScript everywhere. Define interfaces for all data.

- Separation of concerns: route handlers, business logic, data access separate.

- Error handling: every async operation has try/catch.

- No hardcoded secrets. All credentials in environment variables.

- DRY. Single Responsibility. JSDoc on public functions.

COMMUNICATION: Direct. No fluff. Immediately usable outputs.

If something won't work, say so and provide the alternative.

# STEP 3: Chain-of-Thought Feasibility [COMPLETE]

Step-by-step reasoning through feasibility of each system component. Score 1-10. Below 7 requires scope adjustment.

## 3.1 Technical Feasibility

| Component | Score | Reasoning |
| --- | --- | --- |
| Indeed email parsing | 7 | Indeed sends structured HTML emails with applicant data. n8n IMAP node can capture. Parsing requires regex on semi-structured HTML - fragile if Indeed changes format. MITIGATION: build parser that logs unparseable emails for manual review. Test with 10+ real emails before going live. |
| Handshake email parsing | 7 | Same approach as Indeed. Different email format. Need separate parser. MITIGATION: same as above. Both parsers need a 'failed parse' alert email to founders. |
| AI application scoring | 9 | Straightforward LLM call. Claude Haiku is cheap and fast. JSON output mode ensures structured response. Well-defined rubric reduces hallucination risk. High confidence. |
| Video recording app | 8 | MediaRecorder API is well-supported in Chrome/Safari/Firefox. WebM format works. R2 presigned URLs are documented. Main risk: mobile Safari quirks with getUserMedia. MITIGATION: test on iPhone Safari before launch. Provide fallback instructions. |
| Whisper transcription | 8 | Whisper handles casual speech well. WebM audio extraction is straightforward (ffmpeg). API cost is low. Self-hosted Whisper is free but needs GPU. MITIGATION: use OpenAI Whisper API ($0.006/min) - 5 videos at 90 sec each = ~$0.05 per candidate. |
| AI video scoring | 8 | Transcript-based scoring is reliable. AI won't see body language (text only) but prompts are designed to evaluate verbal content: reasoning, specificity, tone markers. Good enough for screening. LIMITATION: cannot assess in-person presentation. |
| Cal.com free tier | 8 | Free tier supports 1 event type, webhook integration, Google Calendar sync. Sufficient for our use case. Self-hosted option available if free tier limits hit. |
| Cloudflare R2 free tier | 9 | 10GB free storage. Average 90-sec WebM video is ~5-15MB. 5 videos per candidate = ~50-75MB. Supports ~130-200 candidates before hitting limit. MITIGATION: auto-delete videos after 30 days via R2 lifecycle rule. |
| Gmail sending limits | 8 | Gmail free tier: 500 emails/day. More than enough for hiring pipeline. Google Workspace: 2000/day. Not a bottleneck unless we're processing 500+ applicants/day. MITIGATION: batch rejection emails if volume spikes. |
| n8n self-hosted reliability | 8 | Already running n8n. Workflow execution is reliable. Main risk: workflow errors failing silently. MITIGATION: every workflow sends error notification email to founders on failure. |

## 3.2 Economic Feasibility

| Item | Cost | ROI |
| --- | --- | --- |
| All tools/hosting | $0/month | Infinite - no fixed cost |
| API per applicant (rejected at Stage 1) | ~$0.05 | Saves 10-15 min manual review |
| API per finalist (all 3 stages) | ~$0.30-0.50 | Saves 45-60 min of screening time |
| Founder time per hire | ~17 min (Zoom + form) | vs. 2-3 hours traditional process |
| Build time (one-time) | 3-4 days | Pays for itself after 3-5 hires |

Economic feasibility score: 10/10. Near-zero marginal cost. Massive time savings.

## 3.3 Operational Feasibility

Adoption risk: LOW. Founders are tech-savvy. System requires no behavior change - just check email and do Zoom calls. Score: 9/10

Candidate experience risk: MEDIUM. Video recording on mobile could cause friction. MITIGATION: clear instructions, browser compatibility testing, Google Form fallback. Score: 7/10

Maintenance risk: LOW. n8n workflows are set-and-forget once tested. Main maintenance: Indeed/Handshake email format changes. Score: 8/10

## 3.4 Overall Feasibility Score

| Dimension | Score |
| --- | --- |
| Technical Feasibility | 8.0 / 10 |
| Economic Feasibility | 10.0 / 10 |
| Operational Feasibility | 8.0 / 10 |
| OVERALL | 8.7 / 10 - PROCEED |

## 3.5 Security + Compliance Scoping

SECURITY: This system handles PII: names, emails, phone numbers, video recordings, and behavioral assessment data. Security requirements below.

| Data Type | Classification | Storage | Requirement |
| --- | --- | --- | --- |
| Name, email, phone | PII | Google Sheets | Access restricted to founders only |
| Application answers | PII + Assessment | Google Sheets | Same sheet, same access control |
| Video recordings | PII + Biometric-adjacent | Cloudflare R2 | Presigned URLs (time-limited). Auto-delete after 30 days. |
| AI scores/summaries | Derived assessment | Google Sheets | Not shared with candidates. Internal only. |
| Interview scores | Assessment | Google Sheets | Founder-only access |

Security Requirements

SEC-001: All API keys (Claude, Whisper, Google, R2) stored as n8n credentials or Vercel environment variables. Never in code or git.

SEC-002: Google Sheet shared only with founder Gmail accounts. No link sharing.

SEC-003: Video app uses no authentication (candidates access via unique link with applicant ID). Presigned R2 URLs expire in 1 hour.

SEC-004: Video files auto-deleted from R2 after 30 days via lifecycle policy.

SEC-005: No applicant PII sent to AI APIs beyond what's needed for scoring (answers and transcripts only - no phone numbers or addresses).

SEC-006: n8n workflows log errors to founder email. No PII in error logs.

SEC-007: Rejection emails contain no scoring data. Candidates never see their AI scores.

# STEP 4: Template / Structured Requirements [COMPLETE]

## 4.1 Functional Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-001 | System captures Indeed/Handshake applications via email parsing | MUST HAVE | 100% of parseable emails create Sheet row within 15 min |
| FR-002 | AI scores applications on 4 dimensions with composite 0-100 | MUST HAVE | JSON output with all 4 scores + composite + red flags |
| FR-003 | Auto-send video invite email to passing applicants | MUST HAVE | Email sent within 5 min of pass score |
| FR-004 | Auto-send rejection email to failing applicants | MUST HAVE | Email sent within 5 min of fail score |
| FR-005 | Video recording app captures 5 responses per candidate | MUST HAVE | 5 WebM files uploaded to R2, metadata in Sheet |
| FR-006 | Whisper transcribes all 5 videos | MUST HAVE | 5 text transcripts generated per candidate |
| FR-007 | AI scores video transcripts on 5 dimensions with composite 0-100 | MUST HAVE | JSON output with scores + strengths + concerns |
| FR-008 | Auto-send Zoom scheduling link to video passers | MUST HAVE | Email with Cal.com link sent within 5 min of video pass |
| FR-009 | Founder dossier email sent when candidate books Zoom | MUST HAVE | Email with all scores, summaries, video links within 2 min of booking |
| FR-010 | Google Form captures interview scores (6 questions + gut check) | MUST HAVE | Form submission creates row in Sheet |
| FR-011 | System calculates weighted final composite from all 3 stages | MUST HAVE | Correct weighted score: 20% app + 30% video + 50% Zoom |
| FR-012 | Auto-send offer or rejection based on final score | MUST HAVE | 75+ = offer, <60 = reject, 60-74 = founder review email |
| FR-013 | Unparseable emails trigger alert to founders | MUST HAVE | Error email sent with raw email content for manual review |
| FR-014 | Weekly pipeline digest email | SHOULD HAVE | Monday 8am email with counts per stage |
| FR-015 | 48-hour reminder for incomplete video screens | SHOULD HAVE | Reminder email sent if no video after 48h |
| FR-016 | Google Form fallback for video upload | COULD HAVE | Candidates can upload video files via Google Form if app fails |

## 4.2 Non-Functional Requirements

| ID | Requirement | Metric |
| --- | --- | --- |
| NFR-001 | Pipeline processes application within 15 minutes of email receipt | n8n poll interval + processing time < 15 min |
| NFR-002 | Video app loads in < 3 seconds on mobile | Lighthouse performance score > 80 |
| NFR-003 | Video upload completes within 30 seconds per video on 4G | < 30s upload per 15MB file on 10 Mbps connection |
| NFR-004 | System handles 50 concurrent applicants without degradation | No failed uploads or lost data at 50 concurrent |
| NFR-005 | [SECURITY] All PII access restricted to founder accounts | Google Sheet sharing = founders only. No link sharing. |
| NFR-006 | [SECURITY] Video URLs expire after 1 hour | R2 presigned URL expiry = 3600 seconds |
| NFR-007 | [SECURITY] No secrets in codebase | All credentials in env vars or n8n credential store |
| NFR-008 | System recoverable within 1 hour of any failure | n8n workflow restart + manual email review |

## 4.3 Data Model

Google Sheets Schema: Applicants Tab

| Column | Type | Source | Description |
| --- | --- | --- | --- |
| id | STRING | n8n (auto-gen UUID) | Unique applicant identifier |
| timestamp | DATETIME | n8n | Application received time |
| name | STRING | Email parse | Full name |
| email | STRING | Email parse | Contact email |
| phone | STRING | Email parse | Contact phone |
| source | ENUM | Email parse | indeed ¦ handshake |
| q1_transport - q6_interest | TEXT | Email parse | Raw screening question answers |
| app_skills - app_problem_solving | INT (0-100) | Claude API | AI dimension scores |
| app_composite | INT (0-100) | Claude API | Weighted application score |
| app_red_flags | TEXT | Claude API | JSON array of red flags |
| app_summary | TEXT | Claude API | AI assessment summary |
| video_url_1 - video_url_5 | URL | Video app | R2 presigned video URLs |
| video_communication - video_startup_fit | INT (0-100) | Claude API | AI video dimension scores |
| video_composite | INT (0-100) | Claude API | Weighted video score |
| video_summary | TEXT | Claude API | AI video assessment |
| zoom_q1 - zoom_q6 | INT (1-5) | Google Form | Founder interview scores |
| zoom_gut_check | ENUM | Google Form | yes ¦ maybe ¦ no |
| zoom_notes | TEXT | Google Form | Optional founder notes |
| final_composite | INT (0-100) | n8n calculation | Weighted final score |
| status | ENUM | n8n | pending_ai ¦ video_invited ¦ pending_video ¦ zoom_invited ¦ zoom_scheduled ¦ pending_decision ¦ hired ¦ rejected ¦ review_needed |
| decision | ENUM | n8n | hire ¦ reject ¦ review |

## 4.4 API Contracts

Video App API Routes (Next.js)

POST /api/presign: Input: { applicantId: string, videoIndex: number }. Output: { uploadUrl: string, videoKey: string }. Generates R2 presigned PUT URL.

POST /api/complete: Input: { applicantId: string, videoKeys: string[] }. Output: { success: boolean }. Writes metadata to Google Sheet, triggers n8n.

n8n Webhook Endpoints

POST /webhook/cal-booking: Receives Cal.com booking webhook. Triggers dossier email workflow.

POST /webhook/video-complete: Receives video app completion signal. Triggers transcription + scoring workflow.

# STEP 5: Decomposition - Task Breakdown [COMPLETE]

All tasks broken into buildable pieces with dependencies and estimated time.

## 5.1 Component List

| ID | Component | Type | Est. Time | Depends On |
| --- | --- | --- | --- | --- |
| C1 | Google Sheet structure | Config | 30 min | None |
| C2 | n8n Workflow 1: App Intake + AI Score | Automation | 3 hours | C1 |
| C3 | Email templates (all) | Content | 30 min | None |
| C4 | Video recording app (Next.js) | App | 6 hours | C1 |
| C5 | Cloudflare R2 bucket + lifecycle | Config | 30 min | None |
| C6 | n8n Workflow 2: Video Score | Automation | 3 hours | C4, C5 |
| C7 | Cal.com setup + webhook | Config | 30 min | None |
| C8 | n8n Workflow 3: Zoom Booking Handler | Automation | 1 hour | C1, C7 |
| C9 | Google Form (post-interview) | Config | 20 min | None |
| C10 | n8n Workflow 4: Decision Engine | Automation | 2 hours | C1, C9 |
| C11 | n8n Workflow 5: Weekly Digest | Automation | 1 hour | C1 |
| C12 | End-to-end testing | Test | 3 hours | All |

## 5.2 Build Order (Sprint Plan)

| Day | Tasks | Components | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Sheet structure, R2 bucket, Cal.com, email templates, Google Form | C1, C3, C5, C7, C9 | All config done |
| Day 2 | n8n Workflow 1 (intake + AI score) + n8n Workflow 3 (booking) | C2, C8 | App intake pipeline live |
| Day 3 | Video recording app MVP | C4 | Video app deployed on Vercel |
| Day 4 | n8n Workflow 2 (video score) + Workflow 4 (decision) + Workflow 5 (digest) | C6, C10, C11 | Full pipeline connected |
| Day 5 | End-to-end testing, bug fixes, adversarial testing | C12 | System ready for production |

# STEP 6: Instruction + Constraint - Build Specs [NEXT]

Each component below is a self-contained build prompt. Execute them in the order specified in the Sprint Plan (Step 5.2).

## 6.1 Screening Questions for Job Posting

Add these questions directly in Indeed/Handshake job postings:

| # | Question | Good Answer Signals | Red Flag Signals |
| --- | --- | --- | --- |
| 1 | Do you have reliable transportation to job sites across the Denver metro area? Describe your vehicle situation. | Owns vehicle, describes specific car/truck. Mentions they're used to driving to different sites. | Vague ('I can figure it out'), depends on others for rides, no license mentioned. |
| 2 | What tools do you own or have used? List any power tools, hand tools, or equipment you're comfortable with. | Names specific tools: drill, impact driver, level, stud finder, saw. Shows familiarity. | 'I don't have tools but I can learn.' Zero specifics. |
| 3 | Tell us about a time you completed a physical project on your own without anyone telling you exactly what to do. | Describes specific project with details. Shows initiative and completion. | Can't name a single example. Only describes team projects. |
| 4 | If you showed up to a job and the garage was in way worse shape than expected, what would you do? | Assesses situation, adjusts plan, communicates. Problem-solving mindset. | 'I'd call my boss.' No independent thinking. |
| 5 | What hours and days are you available? Any commitments that might affect reliability? | Clear availability, honest about constraints. | Vague ('whenever'), overcommitted. |
| 6 | Why does this job interest you specifically? | Mentions liking physical work, organizing, building. Genuine. | Generic ('I need a job'). Copy-paste answer. |

## 6.2 AI Application Scoring Prompt

System Prompt (copy-paste into n8n HTTP Request node):

You are an applicant screening AI for Garage Scholars, a garage

transformation startup in Denver. You evaluate applicants for a hands-on

role: installing shelves/wall-mounted storage, cleaning/organizing garages,

basic handyman work, interacting with homeowners professionally.

Score 6 answers on 0-100 across four dimensions:

1. SKILLS FIT (30%): Tool experience, physical project history, handy work.

2. RELIABILITY (15%): Transportation, availability, consistency signals.

3. CONSCIENTIOUSNESS (25%): Detail in answers, initiative, follow-through.

4. PROBLEM-SOLVING (30%): Independent thinking in Q4 scenario.

RED FLAGS (auto-fail):

- No transportation and no realistic plan

- Zero tool + zero hands-on project experience

- Answers are AI-generated, copy-pasted, or completely generic

- Hostile or deeply unprofessional tone

OUTPUT (JSON only, no other text):

{"skills_fit":<0-100>,"reliability":<0-100>,

"conscientiousness":<0-100>,"problem_solving":<0-100>,

"composite_score":<weighted avg>,"red_flags":[],

"pass":true/false,"summary":"<2-3 sentences>"}

PASS: composite >= 60 AND zero red flags.

## 6.3 Video Prompts

| # | Prompt (shown to candidate) | AI Evaluates |
| --- | --- | --- |
| 1 | Tell us about yourself. What do you do with your time, and what kind of work have you done? | Communication clarity, confidence, work history relevance, energy. |
| 2 | Describe something you built, fixed, or organized with your hands. Walk us through step by step. | Mechanical aptitude, sequential thinking, detail. Real experience? |
| 3 | You're working solo at a customer's house and something goes wrong - maybe you crack a shelf or can't find a stud. What do you do? | Problem-solving, honesty, composure. Own the mistake or deflect? |
| 4 | What does 'showing up' mean to you? If a friend described you as someone who always shows up, what would they mean? | Reliability, conscientiousness, internal locus of control. |
| 5 | Why Garage Scholars? We're a startup - things move fast and roles shift. What about that sounds good or bad to you? | Startup fit, honesty, adaptability. Embrace ambiguity? |

## 6.4 AI Video Evaluation Prompt

You are evaluating video screen transcripts for Garage Scholars.

Candidate recorded 60-90 sec responses to 5 prompts.

SCORING (each 0-100):

1. COMMUNICATION (20%): Clear, coherent, natural, confident.

2. MECHANICAL APTITUDE (25%): Prompt 2 - real project, actual steps.

3. PROBLEM-SOLVING & HONESTY (20%): Prompt 3 - owns mistakes, stays calm.

4. RELIABILITY & CONSCIENTIOUSNESS (20%): Prompt 4 - defines commitment.

5. STARTUP FIT (15%): Prompt 5 - comfortable with ambiguity, genuine.

RED FLAGS (auto-fail):

- Clearly scripted/read from screen

- Hostile or deeply unprofessional

- Zero hands-on experience in Prompt 2

- Deflects all blame in Prompt 3

- 'I need clear instructions for everything' in Prompt 5

OUTPUT (JSON only):

{"communication":<0-100>,"mechanical_aptitude":<0-100>,

"problem_solving_honesty":<0-100>,

"reliability_conscientiousness":<0-100>,"startup_fit":<0-100>,

"composite_score":<weighted avg>,"red_flags":[],

"strengths":[],"concerns":[],

"pass":true/false,"summary":"<3-4 sentences>"}

PASS: composite >= 65 AND zero red flags.

## 6.5 Zoom Interview Script (15-20 min)

The ONLY human touchpoint. Use dossier email to prep (30 sec). Score 1-5 per question.

Q1: Dependability

"Tell me about a time you had to be somewhere and something came up that made it hard to get there. What did you do?"

| Score | What You Hear |
| --- | --- |
| 5 | Specific story. Found a way. Communicated proactively. Full ownership. |
| 4 | Showed up slightly late. Still communicated and made it right. |
| 3 | Vague story. Showed up eventually but poor communication. |
| 2 | Made excuses. Blamed external factors. No proactive communication. |
| 1 | No example. Or story about not showing up and thinking that was fine. |

Screens for: Internal locus of control. Conscientiousness. Dependability.

Q2: On-Site Problem Solving

"You're halfway through installing a wall rack and realize you're missing a bracket from the kit. The customer is home. What do you do?"

| Score | What You Hear |
| --- | --- |
| 5 | Communicates with customer immediately. Assesses if can improvise. Has plan B. |
| 4 | Good instincts, less structured. Would figure it out. |
| 3 | Would call someone. Reasonable but low independence. |
| 2 | Freezes. No plan. Waits for instructions. |
| 1 | Blames company/kit. Gets frustrated. No solution orientation. |

Screens for: Resourcefulness. Composure under pressure. Customer awareness.

Q3: Customer Interaction

"A homeowner is following you around, questioning everything, second-guessing your approach. How do you handle it?"

| Score | What You Hear |
| --- | --- |
| 5 | Engages them. Explains what and why. Patient. Firm but friendly. |
| 4 | Handles well. Might get slightly annoyed. Still professional. |
| 3 | Tolerates it but uncomfortable. Polite but avoidant. |
| 2 | Gets visibly annoyed. Would show frustration. |
| 1 | Hostile. 'I'd tell them to back off.' |

Screens for: Agreeableness (not pushover). Professionalism. Low neuroticism.

Q4: Practical Skills

"Walk me through how you'd mount a heavy-duty shelf bracket. What do you check first, tools needed, drywall vs. stud?"

| Score | What You Hear |
| --- | --- |
| 5 | Finds studs first. Marks holes, level. Stud = lag bolt. Drywall = toggle/anchor. Weight rating. |
| 4 | Most right. Knows stud vs. drywall matters. Fuzzy on specific anchors. |
| 3 | Basic understanding. Would use drill and level. Fuzzy on anchors. |
| 2 | Minimal. 'Just drill it in.' No studs/level/weight mention. |
| 1 | No idea. Never done anything like this. |

Note: 3+ means trainable. Below 3 = significant ramp-up.

Q5: Coachability

"Tell me about a time you got feedback or criticism that stung a little. What happened and what did you do with it?"

| Score | What You Hear |
| --- | --- |
| 5 | Specific example. Hard to hear. Describes what changed. Growth. |
| 4 | Good example. Took feedback. Less specific about changes. |
| 3 | Acknowledges feedback but thin story. |
| 2 | Deflects. 'Wasn't fair.' Victim mentality. |
| 1 | Claims never received negative feedback. Zero self-awareness. |

Screens for: Coachability. Non-negotiable for startup.

Q6: Growth Mindset (Closer)

"What's something you're working on getting better at right now? Doesn't have to be work-related."

| Score | What You Hear |
| --- | --- |
| 5 | Specific skill/habit. Intentional. Describes actions. Growth mindset. |
| 4 | Has something. Less structured. Clearly working on it. |
| 3 | Vague. 'Trying to be better overall.' |
| 2 | Struggles to think of anything. |
| 1 | 'I'm good at everything.' Zero self-awareness. |

## 6.6 Scoring Weights & Decision Engine

| Stage | Weight | Max Points | Formula |
| --- | --- | --- | --- |
| Application AI Score | 20% | 20 | (app_composite / 100) * 20 |
| Video AI Score | 30% | 30 | (video_composite / 100) * 30 |
| Zoom Interview | 50% | 50 | (avg Q1-Q6 / 5) * 50 |
| TOTAL | 100% | 100 | Sum of above |

Decision Thresholds:

75+ = HIRE: Auto-send offer email. Decision summary to founders.

60-74 = FOUNDER REVIEW: Send review email to founders with full dossier + video links. No candidate email until founder decides.

Below 60 = REJECT: Auto-send rejection email. Decision summary to founders.

Gut check override: 'No' on gut check = always route to FOUNDER REVIEW regardless of score. 'Maybe' + 60-74 = FOUNDER REVIEW with video links.

## 6.7 All Email Templates

Rejection (Application Stage):

Subject: Update on Your Garage Scholars Application

Hi {{first_name}}, Thanks for your interest in Garage Scholars.

After reviewing your application, we've decided to move forward with

other candidates. We appreciate your time. - The Garage Scholars Team

Video Invite:

Subject: Next Step - Garage Scholars Video Screen (5 min)

Hi {{first_name}}, Nice work on your application. Next step is a quick

video screen. Click the link, record 5 short responses. No prep needed.

{{video_link}} Complete within 48 hours. - The Garage Scholars Team

Rejection (Video Stage):

Subject: Update on Your Garage Scholars Application

Hi {{first_name}}, Thanks for completing the video screen. We've decided

to move forward with other candidates. We appreciate your time.

- The Garage Scholars Team

Zoom Invite:

Subject: Garage Scholars - Let's Talk (15 min Zoom)

Hi {{first_name}}, We liked what we saw. Pick a time:

{{cal_link}} This is the final step. - Zach & Tyler

Founder Dossier:

Subject: [GS INTERVIEW] {{name}} - {{date_time}}

App Score: {{app_composite}}/100 | Video Score: {{video_composite}}/100

AI App Summary: {{app_summary}}

AI Video Summary: {{video_summary}}

Strengths: {{strengths}} | Concerns: {{concerns}}

Video Links: {{urls}} | Zoom: {{zoom_link}}

Offer:

Subject: Welcome to Garage Scholars

Hi {{first_name}}, We'd like to bring you on board.

Role: Garage Transformation Technician

Pay: {{rate}} | Start: {{date}}

Reply to confirm. - Zach & Tyler

Final Rejection:

Subject: Update on Your Garage Scholars Application

Hi {{first_name}}, Thanks for going through our full process.

We've decided to go in a different direction. We appreciate your time.

- The Garage Scholars Team

Decision Summary to Founders:

Subject: [GS DECISION] {{name}} - {{HIRE/REJECT/REVIEW}}

Final: {{score}}/100 | App: {{app}}/20 | Video: {{vid}}/30 | Zoom: {{zoom}}/50

Gut: {{yes/maybe/no}} | Action: {{offer_sent/rejected/awaiting_review}}

# STEP 7: Few-Shot Patterns [BUILD PHASE]

These examples teach the AI scoring systems what good and bad outputs look like, ensuring consistent scoring across applicants.

## 7.1 Application Scoring - Few-Shot Examples

Example: Strong Applicant (Expected Score: 82)

Q1: I have a 2019 Toyota Tacoma. I drive all over Denver for my

current landscaping gig so I'm used to going wherever the job is.

Q2: I own a drill, impact driver, circular saw, level, tape measure,

and a bunch of hand tools. Used all of them regularly.

Q3: I built a full set of floating shelves in my apartment last year.

Measured the wall, found the studs, used a french cleat system.

Took about 4 hours. They're still holding 50+ lbs of books.

Q4: I'd take a step back, figure out what we're actually dealing with,

and adjust the game plan. Might take longer but I'd still get it done.

Q5: Available Mon-Sat, flexible on hours. No other commitments.

Q6: I like working with my hands and seeing a before/after. There's

something satisfying about turning a disaster into something clean.

EXPECTED OUTPUT:

{"skills_fit":90,"reliability":85,"conscientiousness":80,

"problem_solving":70,"composite_score":82,"red_flags":[],

"pass":true,"summary":"Strong candidate with proven tool experience

and hands-on project history. Reliable transportation and open

availability. Shows genuine interest in the work."}

Example: Weak Applicant (Expected Score: 38)

Q1: I can probably get rides from friends or take the bus.

Q2: I've used a hammer and screwdriver before.

Q3: I helped my roommate move once.

Q4: I'd call and ask what to do.

Q5: It depends on the week. I have classes and another job.

Q6: I need the money and saw the listing.

EXPECTED OUTPUT:

{"skills_fit":20,"reliability":30,"conscientiousness":35,

"problem_solving":25,"composite_score":27,

"red_flags":["No reliable transportation","Minimal tool experience",

"No independent project experience"],

"pass":false,"summary":"Candidate lacks reliable transportation,

has minimal tool experience, and shows no independent project

history. Availability is inconsistent. Not a fit for this role."}

# STEP 8: Adversarial / Red Team [TEST PHASE]

Attack vectors to test before going live. Run each scenario through the system.

## 8.1 AI Scoring Attack Vectors

| # | Attack | Expected Behavior | If Fails |
| --- | --- | --- | --- |
| A1 | Applicant uses ChatGPT to write perfect answers | AI detects overly polished, generic language. Flags as 'possibly AI-generated' | Add 'AI-generated content' to red flags list in scoring prompt |
| A2 | Applicant gives very short answers (3-5 words each) | Low conscientiousness score. Should fail threshold. | Add minimum answer length check in n8n before AI scoring |
| A3 | Applicant has great Q1-Q3 but terrible Q4-Q6 | Composite should still fail if below 60. Weighted scoring prevents gaming one section. | Verify weight calculation produces correct composites |
| A4 | Indeed email format changes | Parser fails. 'Unparseable email' alert sent to founders. | Test parser with 10 real emails. Build regex that's loose enough to survive minor format changes. |
| A5 | Candidate records video in very noisy environment | Whisper may produce poor transcript. AI score should reflect unclear communication. | Add transcript quality check: if Whisper confidence < threshold, flag for manual review |
| A6 | Candidate records blank/silent videos | Whisper returns empty transcript. AI should auto-fail. | Add empty transcript check in n8n before AI scoring |
| A7 | Two applicants with identical scores but different quality | AI summaries should differentiate. Zoom interview is final arbiter. | Ensure AI summary prompt generates specific, differentiating commentary |

## 8.2 System Failure Scenarios

| # | Failure | Impact | Mitigation |
| --- | --- | --- | --- |
| F1 | Claude API down | Applications queue up unscored | n8n retry logic (3 attempts, 15 min apart). Error email to founders after 3 failures. |
| F2 | R2 upload fails | Candidate sees error on video app | Client-side retry. Clear error message: 'Upload failed, please try again.' Fallback to Google Drive upload. |
| F3 | Google Sheets API rate limit | Writes fail silently | n8n retry with exponential backoff. Batch writes where possible. |
| F4 | n8n workflow crashes | Pipeline stalls | Every workflow has error handler node that emails founders with error details. |
| F5 | Candidate completes video but metadata write fails | Videos exist in R2 but system doesn't know | Daily reconciliation: n8n checks R2 for videos not in Sheet. |

## 8.3 Security Red Team

| # | Threat | Risk | Control |
| --- | --- | --- | --- |
| S1 | Video URL shared/leaked | Unauthorized access to candidate video | Presigned URLs expire in 1 hour. No permanent public URLs. |
| S2 | Applicant ID in video app URL is guessable | Someone submits videos pretending to be another applicant | Use UUID v4 for applicant IDs in video app. Not sequential. |
| S3 | Google Sheet accidentally shared publicly | All applicant PII exposed | Sheet sharing set to 'Restricted' (founders only). Monthly check. |
| S4 | n8n credentials exposed | API keys, Gmail access compromised | n8n credential store (encrypted). No credentials in workflow JSON exports. |

# STEP 9: Evaluation / Scoring [TEST PHASE]

Score the system against requirements before shipping.

## 9.1 Requirements Traceability

| Req ID | Requirement | Tested By | Pass? | Notes |
| --- | --- | --- | --- | --- |
| FR-001 | Capture Indeed/Handshake apps via email | Send 3 test emails | [ ] |  |
| FR-002 | AI scores on 4 dimensions | 5 sample applicants | [ ] |  |
| FR-003 | Auto video invite on pass | Verify email sent | [ ] |  |
| FR-004 | Auto rejection on fail | Verify email sent | [ ] |  |
| FR-005 | Video app captures 5 responses | Record on Chrome + Safari | [ ] |  |
| FR-006 | Whisper transcribes all videos | 5 test videos | [ ] |  |
| FR-007 | AI scores video transcripts | 3 sample transcripts | [ ] |  |
| FR-008 | Auto Zoom scheduling email | Verify email + Cal link | [ ] |  |
| FR-009 | Founder dossier email on booking | Book via Cal.com, check email | [ ] |  |
| FR-010 | Google Form captures scores | Submit test form | [ ] |  |
| FR-011 | Weighted final composite calculated | Manual calc vs. system calc | [ ] |  |
| FR-012 | Auto offer/reject based on score | Test all 3 thresholds | [ ] |  |
| FR-013 | Unparseable email alert | Send malformed test email | [ ] |  |

## 9.2 Security Checklist

[ ] SEC-001: All API keys in env vars / n8n credentials (none in code)

[ ] SEC-002: Google Sheet restricted to founders only

[ ] SEC-003: Video app uses UUID applicant IDs, presigned URLs expire 1h

[ ] SEC-004: R2 lifecycle rule set for 30-day auto-delete

[ ] SEC-005: No PII beyond answers/transcripts sent to AI APIs

[ ] SEC-006: n8n error handlers email founders (no PII in error messages)

[ ] SEC-007: Rejection emails contain no scoring data

# STEP 10: Iterative / Refinement [POST-LAUNCH]

After launch, run this loop monthly to improve the system.

## 10.1 Calibration Loop

Week 2 post-launch: Review first 10 hires. Did AI scores correlate with Zoom performance? If AI passed candidates who bombed Zoom, adjust AI scoring prompt weights or threshold.

Week 4: Review first 3 hires' 30-day job performance. Did the system predict good workers? If not, identify which interview questions were most/least predictive.

Monthly: Check pass rates at each stage. If too many pass (>50%) or too few (<10%), adjust thresholds. Sweet spot: 30-40% pass application, 60-70% of those pass video, 70-80% of Zoom candidates get offers.

## 10.2 Improvement Backlog

| Pri | Improvement | Trigger | Effort |
| --- | --- | --- | --- |
| 1 | AI scoring prompt tuning based on hire quality data | After 10+ hires | 2 hours |
| 2 | Add SMS notifications via Twilio (free tier) for time-sensitive alerts | If email response time too slow | 1 hour |
| 3 | Build founder dashboard (Next.js) replacing Google Sheet as primary view | When volume > 20 applicants/week | 2 days |
| 4 | Add video sentiment analysis (facial expressions, energy) via AI vision | When text-only scoring shows gaps | 4 hours |
| 5 | Reference check automation (auto-email references from application) | When bad hire rate > 20% | 3 hours |
| 6 | Indeed/Handshake API integration (replace email parsing) | When email parsing breaks or volume justifies | 4 hours |

## 10.3 Post-Launch Metrics Dashboard

Track these in the weekly digest email and a dedicated Google Sheet tab:

Funnel metrics: Applications received, pass rate per stage, time-to-hire, drop-off rate at video stage.

Quality metrics: 30-day retention rate of hires, founder satisfaction (gut check correlation with outcomes), AI score correlation with job performance.

System metrics: n8n workflow failure rate, email parse success rate, average processing time per applicant, API costs per month.

END OF SYSTEM SPECIFICATION

Build time: 3-5 days (solo dev + AI)

Ongoing founder time: 17 min per finalist (15 min Zoom + 2 min form)

Fixed cost: $0/month

Variable cost: ~$0.10-0.50 per applicant

Next action: Execute Step 6 build prompts in Sprint Plan order (Day 1: config, Day 2: n8n workflows, Day 3: video app, Day 4: remaining workflows, Day 5: testing)